ShopWave Auto-Agent

Technical Requirements Document (TRD)

Autonomous E-Commerce Support Resolution System

| Version | 1.0.0 |
| --- | --- |
| Status | Draft — Hackathon Build |
| Deadline | April 19, 2026 — 9:00 PM IST |
| Project | hackathon2026-shopwave |
| Owner | Engineering Team |

⚑  This document is the authoritative source of truth for all implementation decisions. Agents and developers must implement exactly what is specified here — no undocumented shortcuts.

# 1. Project Overview & Goals

ShopWave Auto-Agent is an autonomous support resolution system for the ShopWave e-commerce platform. It ingests customer support tickets, classifies them, resolves them using a multi-step ReAct (Reason + Act) agent loop, escalates intelligently when needed, and maintains an immutable audit trail of every decision.

## 1.1 Success Criteria

- Process all 20 mock tickets end-to-end without human intervention on resolvable cases

- Minimum 3 tool calls per ticket in a single reasoning chain

- Zero crashes — all tool failures handled gracefully with exponential backoff

- Full audit log (audit_log.json) generated with explicit LLM reasoning per ticket

- Concurrent processing — all tickets processed in parallel, never sequentially

- Confidence scoring — every decision is numerically justified

## 1.2 Scoring Weights (Hackathon)

| Category | Points | Key Requirements |
| --- | --- | --- |
| Production Readiness | 30 pts | Modularity, error handling, logging, security |
| Engineering Depth | 30 pts | Concurrency, mock quality, state management |
| Presentation & Deployment | 20 pts | Live app + explainable decisions |
| Agentic Design | 10 pts | Loop quality, tool design, self-restraint |
| Evaluation & Self-awareness | 10 pts | Confidence scoring, failure awareness |

# 2. System Architecture

## 2.1 High-Level Component Map

┌─────────────────────────────────────────────────────────────────────┐

│                        ShopWave Auto-Agent                          │

│                                                                     │

│  tickets.json ──► FastAPI Startup ──► asyncio.PriorityQueue        │

│                          │              (tier-ordered, heapq)       │

│                          │                                          │

│                    Worker Pool (N=5 concurrent workers)             │

│                    asyncio.gather(*[worker() for _ in range(5)])    │

│                          │                                          │

│           ┌──────────────┼──────────────┐                          │

│           │              │              │                          │

│      [Worker 1]    [Worker 2]    [Worker N]                        │

│           │                                                         │

│    STAGE 1: Triage                                                  │

│    HuggingFace BART ──► category label + confidence                │

│           │                                                         │

│    STAGE 2: ReAct Loop (Groq / Ollama fallback)                    │

│    THOUGHT ──► TOOL CALL ──► OBSERVATION ──► THOUGHT ──► ...       │

│    [min 3 tool calls enforced, max 8 iterations, irreversibility]   │

│           │                                                         │

│    STAGE 3: Decision Gate                                           │

│    confidence < 0.6 OR policy_violated ──► Gemini escalate         │

│    confidence ≥ 0.6 AND policy_ok ──► send_reply + resolve         │

│           │                                                         │

│    STAGE 4: Audit Writer                                            │

│    Groq structured output ──► Postgres + audit_log.json            │

│                                                                     │

│  REST API (FastAPI) ──► React Dashboard (SSE live updates)         │

│  CLI Tool (argparse + rich) ──► Colour-coded parallel streams      │

└─────────────────────────────────────────────────────────────────────┘

## 2.2 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend Framework | FastAPI (Python 3.11+) | Async-native, lightweight, ideal for asyncio integration |
| Concurrency | asyncio.PriorityQueue + heapq | Native async, no external broker needed, tier-based ordering |
| Database | PostgreSQL 15 + asyncpg | Durable audit log, dead-letter queue, ticket state machine |
| Containerisation | Docker + Docker Compose | One-command setup, judge-friendly, no local env pollution |
| LLM: Triage | HuggingFace BART-large-mnli (free) | Zero-shot classification, deterministic categories, no cost |
| LLM: ReAct Loop | Groq — Llama 3.3 70B | Fast, free tier, structured JSON tool-call responses |
| LLM: Escalation Summary | Google Gemini 1.5 Flash | Long-context summarisation, free tier, excellent at structured output |
| LLM: Audit Generation | Groq (same instance, different prompt) | Reuse provider to reduce complexity and latency |
| LLM: Fallback | Ollama — llama3.2:3b (auto-detected) | Zero-cost local fallback, activated when Groq rate-limits |
| Rule-based Fallback | Pure Python keyword matcher | Last resort — system never crashes even with zero LLM access |
| Frontend | React 18 + Tailwind CSS (no auth) | Live Kanban dashboard, SSE for real-time updates |
| CLI Tool | argparse + Rich | Required deliverable, coloured parallel progress streams |

⚑  Auth (Clerk) is intentionally excluded. The ADMIN_TOKEN env var provides lightweight API security without adding setup friction for judges evaluating the repo.

# 3. Repository Structure

hackathon2026-shopwave/

├── docker-compose.yml          # Full stack: API + Postgres + React

├── .env.example                # Template — NO real keys ever committed

├── README.md                   # REQUIRED: setup, run, architecture summary

├── architecture.pdf            # One-page agent loop diagram (deliverable)

├── failure_modes.md            # 3+ failure scenarios (deliverable)

├── audit_log.json              # Generated output after demo run (deliverable)

│

├── backend/

│   ├── main.py                 # FastAPI app + startup queue loader + SSE endpoint

│   ├── config.py               # Pydantic Settings — reads all env vars

│   ├── queue_manager.py        # PriorityQueue + worker pool + ticket lifecycle

│   │

│   ├── agent/

│   │   ├── react_loop.py       # Core ReAct engine (Reason→Act→Observe cycle)

│   │   ├── triage.py           # HuggingFace BART zero-shot classification

│   │   ├── confidence.py       # Weighted confidence formula

│   │   └── decision_gate.py    # Escalate-vs-resolve decision logic

│   │

│   ├── tools/

│   │   ├── base.py             # @chaotic_tool decorator + retry logic

│   │   ├── read_tools.py       # get_order, get_customer, get_product, search_kb

│   │   └── write_tools.py      # check_refund_eligibility, issue_refund,

│   │                           # send_reply, escalate

│   │

│   ├── llm/

│   │   ├── router.py           # LLM provider selection + timeout management

│   │   ├── groq_client.py      # Groq API wrapper

│   │   ├── gemini_client.py    # Gemini API wrapper

│   │   ├── huggingface_client.py  # HuggingFace Inference API wrapper

│   │   └── ollama_fallback.py  # Auto-detected local Ollama wrapper

│   │

│   ├── db/

│   │   ├── schema.sql          # CREATE TABLE statements (applied on startup)

│   │   ├── models.py           # Python dataclasses mirroring DB schema

│   │   └── audit_writer.py     # Write to Postgres + export audit_log.json

│   │

│   └── data/

│       ├── tickets.json        # 20 mock tickets (input)

│       ├── customers.json      # 10 customer profiles

│       ├── orders.json         # 15 orders with edge cases

│       ├── products.json       # 8 products with policies

│       └── knowledge_base.md   # Policy document (KB search source)

│

├── cli/

│   └── run_agent.py           # argparse entry point + Rich live display

│

└── frontend/

├── src/

│   ├── App.jsx

│   ├── components/

│   │   ├── TicketBoard.jsx  # Kanban: QUEUED / PROCESSING / RESOLVED / ESCALATED

│   │   ├── AuditPanel.jsx   # Drill-down: reasoning chain + tool I/O

│   │   └── StatsBar.jsx     # Resolution rate, avg confidence, error rate

│   └── hooks/useSSE.js      # Server-Sent Events hook for live updates

└── tailwind.config.js

# 4. Data Schemas

All JSON files in backend/data/ serve as the simulated database. They are loaded into memory on FastAPI startup and accessed by the tool layer. The schemas below are authoritative — do not modify field names without updating all tool implementations.

## 4.1 tickets.json — Enhanced Schema

The provided schema has been upgraded with fields needed by the agent. Key additions: priority_score (computed, not stored), status (mutable state machine field), retry_count (chaos recovery tracking), and flags (security/fraud signals).

{

"ticket_id": "TKT-001",           // string, PK, format TKT-NNN

"customer_email": "alice.turner@email.com",

"subject": "Refund request for headphones",

"body": "Hi, I bought headphones...",

"source": "email",                // "email" | "ticket_queue"

"created_at": "2024-03-15T09:12:00Z",

"tier": 1,                        // 1=Standard, 2=Premium, 3=VIP (priority)

"order_id": "ORD-1001",           // optional — agent must look up if missing

"expected_action": "...",         // used for eval only, not exposed to agent

// Agent-populated fields (set during processing):

"status": "QUEUED",              // QUEUED|PROCESSING|RESOLVED|ESCALATED|DEAD

"category": null,                 // set by triage stage

"confidence": null,               // float 0.0-1.0, set during ReAct loop

"assigned_worker": null,          // worker ID, set when dequeued

"retry_count": 0,                 // incremented on tool failure recovery

"flags": [],                      // ["threatening_language", "social_engineering"]

"resolution_type": null,          // "AUTO" | "ESCALATED" | "DEAD_LETTER"

"resolved_at": null               // ISO timestamp

}

## 4.2 customers.json — Used Fields

| Field | Type | Agent Usage |
| --- | --- | --- |
| customer_id | string | Internal FK — not exposed to customer |
| email | string | Primary lookup key via get_customer(email) |
| tier | string | vip / premium / standard — governs all policy leniency |
| notes | string | CRITICAL: Agent MUST check notes for pre-approvals (e.g. C005 VIP exception) |
| total_spent | float | Used in confidence scoring — high LTV = higher leniency signal |

## 4.3 orders.json — Used Fields

| Field | Type | Agent Usage |
| --- | --- | --- |
| order_id | string | Primary lookup key via get_order(order_id) |
| status | string | delivered/shipped/processing — determines eligibility |
| return_deadline | date | Agent MUST compare against today's date. Null if not delivered. |
| refund_status | string¦null | If 'refunded' — agent must NOT issue a second refund (duplicate guard) |
| notes | string | Critical edge case data (wrong item, pre-approval, tracking number) |
| delivery_date | date¦null | Null means not yet delivered — cannot issue refund for undelivered |

## 4.4 products.json — Used Fields

| Field | Type | Agent Usage |
| --- | --- | --- |
| return_window_days | int | Overrides default 30-day window. P004=60, P006=15. |
| warranty_months | int | Used in warranty eligibility check. 0 = no warranty. |
| returnable | bool | If false — never accept return regardless of other conditions |
| notes | string | Product-specific policy overrides (seal, registration, outdoor use) |

# 5. Ticket Classification Categories

The triage stage (HuggingFace BART-large-mnli zero-shot) classifies every ticket into one of these six canonical categories. The category drives which tools the ReAct loop prioritises.

| Category Label | Description | Primary Tool Sequence |
| --- | --- | --- |
| REFUND_REQUEST | Customer wants money back | get_customer → get_order → get_product → check_refund_eligibility → issue_refund → send_reply |
| RETURN_REQUEST | Customer wants to send item back | get_customer → get_order → get_product → check_refund_eligibility → send_reply |
| WARRANTY_CLAIM | Defect reported, return window expired | get_customer → get_order → get_product → search_knowledge_base → escalate |
| ORDER_STATUS | Where is my order / shipping inquiry | get_customer → get_order → send_reply |
| ORDER_CANCEL | Cancel before shipping | get_customer → get_order → send_reply (no refund tool needed) |
| GENERAL_FAQ | Policy questions, ambiguous requests | get_customer → search_knowledge_base → send_reply |

⚑  Category is a hint, not a constraint. The ReAct loop may deviate from the primary tool sequence if observations warrant it — that is the point of having a reasoning agent.

# 6. Tool Specifications

All 8 tools are mock implementations backed by the JSON data files. They are wrapped by the @chaotic_tool decorator that injects realistic failures. Every tool must return a structured dict or raise a specific typed exception — never return raw strings.

## 6.1 Chaos Decorator Specification

Every tool is wrapped with @chaotic_tool (in tools/base.py). The decorator is the ONLY place where chaos is injected — the tool implementations themselves are deterministic.

# tools/base.py

CHAOS_PROFILE = {

"timeout":   0.15,   # 15% chance — asyncio.sleep(6) then TimeoutError

"malformed": 0.10,   # 10% chance — returns {"data": null, "corrupt": true}

"server_error": 0.15,  # 15% chance — raises ToolServerError("500")

"success":   0.60,   # 60% normal execution

}

RETRY_CONFIG = {

"max_retries": 3,

"base_delay": 1.0,   # seconds

"backoff_factor": 2, # 1s → 2s → 4s

"timeout_per_call": 5.0  # individual call timeout

}

def chaotic_tool(func):

@wraps(func)

async def wrapper(*args, **kwargs):

for attempt in range(RETRY_CONFIG['max_retries']):

try:

await inject_chaos()  # may raise or return corrupt data

result = await asyncio.wait_for(func(*args, **kwargs), timeout=5.0)

validate_schema(result, func.__name__)  # raises if corrupt

return result

except (TimeoutError, ToolServerError) as e:

delay = RETRY_CONFIG['base_delay'] * (RETRY_CONFIG['backoff_factor'] ** attempt)

await asyncio.sleep(delay)

continue

except CorruptResponseError:

# Log but retry — don't crash

continue

raise MaxRetriesExceededError(f'{func.__name__} failed after 3 attempts')

return wrapper

## 6.2 READ Tools

### get_customer(email: str) → CustomerRecord

Looks up customer profile by email. Returns None-equivalent if email not found (TKT-016 test case).

# Returns:

{

"customer_id": "C001",

"name": "Alice Turner",

"email": "alice.turner@email.com",

"tier": "vip",          # "standard" | "premium" | "vip"

"member_since": "2019-03-12",

"total_orders": 47,

"total_spent": 6840.50,

"notes": "Long-standing VIP. Has had 2 refunds in the past year, both approved.",

"found": true           # false if email not in system

}

### get_order(order_id: str) → OrderRecord

Looks up order by ID. Returns not_found flag if order ID doesn't exist (TKT-017 — ORD-9999 does not exist).

{

"order_id": "ORD-1001",

"customer_id": "C001",

"product_id": "P001",

"amount": 129.99,

"status": "delivered",  # "processing" | "shipped" | "delivered"

"order_date": "2024-02-10",

"delivery_date": "2024-02-14",

"return_deadline": "2024-03-15",

"refund_status": null,  # null | "refunded"

"notes": "Delivered on time. No issues logged at delivery.",

"found": true,

"days_since_delivery": 30  # computed field, injected at runtime

}

### get_product(product_id: str) → ProductRecord

Returns product metadata including category-specific return window and warranty duration.

{

"product_id": "P001",

"name": "ProSound Wireless Headphones",

"category": "electronics",

"price": 129.99,

"warranty_months": 12,

"return_window_days": 30,  # IMPORTANT: use this, not a hardcoded 30

"returnable": true,

"notes": "Return not accepted if seal is broken unless item is defective."

}

### search_knowledge_base(query: str) → KBResult

Performs keyword + semantic search against knowledge_base.md. Returns the most relevant policy sections as a list of passages. Must use actual string matching, not LLM hallucination.

{

"query": "return policy electronics",

"results": [

{

"section": "Category-Specific Return Windows",

"content": "High-value electronics (smart watches): 15-day return window only.",

"relevance_score": 0.92

}

],

"result_count": 1

}

## 6.3 WRITE Tools

### check_refund_eligibility(order_id: str) → EligibilityResult

Deterministic policy engine. Checks: return window, refund_status (duplicate guard), order status, product returnable flag. Does NOT issue a refund — this is purely a check. The ReAct loop MUST call this before issue_refund.

{

"order_id": "ORD-1001",

"eligible": true,

"reason": "Within 30-day return window. No prior refund on record.",

"amount": 129.99,

"policy_flags": [],      # ["OUT_OF_WINDOW", "ALREADY_REFUNDED", "NOT_DELIVERED"]

"requires_escalation": false  # true if amount > $200 or special case

}

⚑  IRREVERSIBILITY GUARD: issue_refund will raise IrreversibleActionGuardError if check_refund_eligibility was not called in the current session for this order_id. The ReAct loop enforces this via session_tool_calls tracking.

### issue_refund(order_id: str, amount: float) → RefundResult

IRREVERSIBLE ACTION. Issues refund to original payment method. Marks refund_status as 'refunded' in the mock DB. Cannot be undone within the session.

{

"order_id": "ORD-1001",

"amount_refunded": 129.99,

"transaction_id": "TXN-mock-uuid-here",

"status": "processed",

"processing_time": "5-7 business days",

"timestamp": "2024-03-15T09:15:00Z"

}

### send_reply(ticket_id: str, message: str) → ReplyResult

Sends customer-facing message. The message must be personalised (use customer first name), empathetic, and reference the specific order/issue. Logged in audit trail.

{

"ticket_id": "TKT-001",

"delivered": true,

"message_preview": "Hi Alice, I'm happy to confirm...",

"timestamp": "2024-03-15T09:15:30Z"

}

### escalate(ticket_id: str, summary: str, priority: str) → EscalationResult

Routes ticket to human support team. The summary field is REQUIRED and must follow the structured format below. Priority must be one of: low / medium / high / urgent.

# Required summary structure (Gemini generates this):

{

"issue_summary": "Customer Emma Collins (VIP, C005) requests return for ORD-1005...",

"what_was_verified": ["Customer is VIP tier", "Return window expired Jan 18 2024"],

"what_was_attempted": ["Called get_order", "Called get_customer — notes show pre-approval"],

"recommended_path": "Approve return under pre-approved VIP exception. Notes confirm.",

"priority": "high",

"confidence_at_escalation": 0.72

}

# Tool return value:

{

"ticket_id": "TKT-005",

"escalation_id": "ESC-uuid-here",

"routed_to": "tier-2-support",

"timestamp": "..."

}

# 7. ReAct Loop — Core Agent Engine

The ReAct (Reason + Act) loop is the heart of the system. It is a custom async implementation — not LangChain, not LangGraph. This gives us full control over tool sequencing, guardrails, and audit logging.

## 7.1 Loop Invariants (Non-Negotiable Rules)

| Rule | Implementation |
| --- | --- |
| Minimum 3 tool calls | Loop blocks send_reply and escalate until tool_call_count >= 3 |
| Maximum 8 iterations | After 8, ticket moves to DEAD_LETTER queue |
| Irreversibility guard | issue_refund raises error if check_refund_eligibility not in session_tool_calls for this order |
| Duplicate refund guard | Before issue_refund, check order.refund_status != 'refunded' |
| Tier verification | Agent may NEVER trust customer's self-declared tier. Must verify via get_customer. |
| Confidence gate | After tool chain completes, compute confidence. If < 0.6 → force escalate, don't resolve |
| Refund > $200 gate | If issue_refund amount > $200 → escalate regardless of confidence |

## 7.2 Loop Pseudocode

async def react_loop(ticket: Ticket) -> AgentResult:

state = LoopState(

ticket=ticket,

thoughts=[],

tool_calls=[],      # list of {tool, input, output, latency_ms, error}

session_tool_calls=set(),  # tool names called this session

confidence=0.5,

iteration=0

)

while state.iteration < 8:

# REASON: LLM generates next thought + action

thought, action = await groq_reason(state)

state.thoughts.append(thought)

# GUARD: Enforce minimum tool calls before terminal actions

if action.tool in ['send_reply', 'escalate']:

if len(state.tool_calls) < 3:

action = force_next_tool(state)  # pick next logical tool

# ACT: Execute tool (with chaos + retry)

start = time.monotonic()

try:

output = await execute_tool(action)

state.session_tool_calls.add(action.tool)

except MaxRetriesExceededError as e:

state.confidence -= 0.2  # penalise confidence

output = {'error': str(e), 'tool_failed': True}

# OBSERVE: Record tool call

state.tool_calls.append({

'tool': action.tool, 'input': action.args,

'output': output, 'latency_ms': (time.monotonic()-start)*1000,

'error': output.get('error')

})

# UPDATE CONFIDENCE

state.confidence = compute_confidence(state)

# TERMINAL CHECK

if action.tool in ['send_reply', 'escalate']:

return AgentResult(state=state, action=action.tool)

state.iteration += 1

# Exhausted iterations → dead letter

await dead_letter(ticket, state)

return AgentResult(state=state, action='DEAD_LETTER')

## 7.3 Confidence Scoring Formula

Confidence is a weighted float [0.0, 1.0] computed after every tool observation. It is NOT an LLM output — it is deterministically calculated from measurable signals.

def compute_confidence(state: LoopState) -> float:

total_tools = len(state.tool_calls)

failed_tools = sum(1 for t in state.tool_calls if t.get('error'))

tool_success_rate = (total_tools - failed_tools) / max(total_tools, 1)

# Classification confidence from BART triage (set at stage 1)

classification_score = state.triage_confidence  # [0, 1]

# Policy match: does the knowledge base return a clear policy match?

kb_called = any(t['tool'] == 'search_knowledge_base' for t in state.tool_calls)

policy_match_score = state.kb_relevance if kb_called else 0.5

# Tier coverage: does our policy cover this tier's request?

tier_policy_coverage = 1.0 if state.tier_is_known else 0.4

confidence = (

0.40 * classification_score +

0.30 * tool_success_rate +

0.20 * policy_match_score +

0.10 * tier_policy_coverage

)

return round(min(max(confidence, 0.0), 1.0), 3)

⚑  A confidence below 0.6 triggers automatic escalation. A confidence below 0.4 sets priority='urgent' on the escalation. Document both thresholds clearly in failure_modes.md.

# 8. Priority Queue & Concurrency

## 8.1 Queue Design

Python's asyncio.PriorityQueue uses a min-heap internally. To process higher-tier tickets first, we invert the tier value as the priority key.

# queue_manager.py

import asyncio

from dataclasses import dataclass, field

from typing import Any

@dataclass(order=True)

class PrioritisedTicket:

priority: int           # Lower = processed first. VIP tier 3 → priority -3

created_at: str = field(compare=True)  # Secondary sort: FIFO within same tier

ticket: Any = field(compare=False)

QUEUE: asyncio.PriorityQueue = asyncio.PriorityQueue()

WORKER_COUNT = 5  # Process 5 tickets concurrently

def tier_to_priority(tier: int) -> int:

return -tier  # VIP (3) → -3, Standard (1) → -1

async def load_tickets(tickets: list[dict]):

"""Load tickets.json into priority queue on startup."""

for t in tickets:

item = PrioritisedTicket(

priority=tier_to_priority(t['tier']),

created_at=t['created_at'],

ticket=t

)

await QUEUE.put(item)

async def worker(worker_id: int):

"""Worker coroutine — runs forever, pulls tickets from queue."""

while True:

item = await QUEUE.get()

try:

await process_ticket(item.ticket, worker_id)

except Exception as e:

await dead_letter(item.ticket, str(e))

finally:

QUEUE.task_done()

async def run_all():

"""Entry point — spawn workers and wait for queue to drain."""

workers = [asyncio.create_task(worker(i)) for i in range(WORKER_COUNT)]

await QUEUE.join()  # blocks until all tasks are done

for w in workers:

w.cancel()

⚑  IMPORTANT: Sequential processing (for ticket in tickets: process(ticket)) is penalised by hackathon judges. The asyncio.gather pattern above is the ONLY acceptable approach.

## 8.2 Ticket Processing Lifecycle

QUEUED → PROCESSING → RESOLVED

↘ ESCALATED

↘ DEAD (exhausted retries / unrecoverable error)

| Status | Meaning |
| --- | --- |
| QUEUED | Ticket loaded into PriorityQueue, not yet picked up by a worker |
| PROCESSING | Worker has dequeued it, ReAct loop is running |
| RESOLVED | send_reply was called, confidence >= 0.6, policy satisfied |
| ESCALATED | escalate was called — human handoff with structured summary |
| DEAD | Exhausted max_retries OR max_iterations — written to dead_letter_queue |

# 9. LLM Provider Strategy

## 9.1 Provider Assignment

| Task | Primary Provider | Hard Timeout | Fallback |
| --- | --- | --- | --- |
| Ticket Triage/Classification | HuggingFace BART | 5s | Rule-based keyword |
| ReAct Reasoning Loop | Groq (Llama 3.3 70B) | 8s | Ollama (llama3.2:3b) |
| Escalation Summary Gen | Gemini 1.5 Flash | 12s | Groq (same prompt) |
| Audit Log Structuring | Groq (structured output) | 8s | Python dict formatter |
| All LLMs unavailable | Rule-based resolver | N/A | Never crashes |

## 9.2 Ollama Auto-Detection

# llm/router.py

async def check_ollama_available() -> bool:

"""Ping local Ollama on startup. If up, register as fallback."""

try:

async with httpx.AsyncClient(timeout=2.0) as client:

r = await client.get("http://localhost:11434/api/tags")

return r.status_code == 200

except:

return False

# On FastAPI startup:

OLLAMA_AVAILABLE = await check_ollama_available()

app.state.ollama = OLLAMA_AVAILABLE  # accessible to all workers

## 9.3 Groq Prompt Structure (ReAct)

The system prompt must include: the ticket context, customer/order data fetched so far, available tools with signatures, tool call history, and the current iteration count. The LLM must respond ONLY with valid JSON.

REACT_SYSTEM_PROMPT = '''

You are ShopWave's autonomous support agent. You resolve customer support tickets

by reasoning step-by-step and calling tools. You must call AT LEAST 3 tools before

resolving or escalating.

AVAILABLE TOOLS: {tool_signatures}

CURRENT STATE:

- Ticket: {ticket_json}

- Tools called so far: {tool_call_count}

- Tool history: {tool_history}

- Confidence: {confidence}

RESPOND ONLY WITH THIS JSON:

{

"thought": "Your reasoning here (2-3 sentences)",

"action": {

"tool": "tool_name",

"args": {"param": "value"}

}

}

RULES:

1. Never issue_refund without check_refund_eligibility first

2. Never trust customer-declared tier — verify with get_customer

3. If refund > $200, escalate instead of resolving

4. If confidence < 0.6 after 3+ tool calls, escalate

'''

# 10. Audit Log Specification

Every processed ticket generates one audit log entry. The log is written to Postgres AND exported to audit_log.json after all 20 tickets are processed. This file is a hackathon deliverable.

## 10.1 audit_log.json Schema (Per Entry)

{

"ticket_id": "TKT-001",

"processed_at": "2024-03-15T09:15:45Z",

"worker_id": 2,

"triage": {

"category": "REFUND_REQUEST",

"confidence": 0.94,

"provider": "huggingface-bart"

},

"react_loop": {

"iterations": 4,

"thoughts": [

"Step 1: I need to look up the customer and verify their tier before proceeding.",

"Step 2: Customer is VIP. Order ORD-1001 was delivered 29 days ago. Within window.",

"Step 3: check_refund_eligibility confirms eligible. Amount $129.99 < $200.",

"Step 4: Issuing refund and sending confirmation reply."

],

"tool_calls": [

{

"tool": "get_customer",

"input": {"email": "alice.turner@email.com"},

"output": {"name": "Alice Turner", "tier": "vip", ...},

"latency_ms": 142,

"error": null

},

{

"tool": "get_order",

"input": {"order_id": "ORD-1001"},

"output": {"status": "delivered", "return_deadline": "2024-03-15", ...},

"latency_ms": 89,

"error": null

},

{

"tool": "check_refund_eligibility",

"input": {"order_id": "ORD-1001"},

"output": {"eligible": true, "amount": 129.99, ...},

"latency_ms": 201,

"error": null

},

{

"tool": "issue_refund",

"input": {"order_id": "ORD-1001", "amount": 129.99},

"output": {"transaction_id": "TXN-...", "status": "processed"},

"latency_ms": 330,

"error": null

}

]

},

"confidence_final": 0.87,

"decision": "RESOLVED",

"resolution_type": "AUTO",

"flags": [],

"llm_providers_used": ["huggingface", "groq"],

"total_latency_ms": 1820,

"policy_explanation": "Customer is VIP tier. Order was within 30-day return window.

Refund eligibility confirmed. Amount $129.99 is below $200 escalation threshold.

Refund issued automatically."

}

⚑  The policy_explanation field is the most important field for hackathon scoring. It must causally link customer data → policy → decision in plain English. Judges will read this.

# 11. Per-Ticket Expected Agent Behaviour

The following table specifies the expected resolution path for all 20 tickets. The agent must produce outcomes consistent with these expectations. This table is used to evaluate the demo run.

| Ticket | Customer | Tier | Key Edge Case | Expected Decision | Critical Check |
| --- | --- | --- | --- | --- | --- |
| TKT-001 | Alice | VIP | Within warranty, defective | ✅ RESOLVE — Issue refund | Warranty active (12 months). Call get_product to verify. |
| TKT-002 | Bob | Standard | 15-day window expired (18 days) | ❌ RESOLVE — Deny return | P006 has 15-day window. March 4 + 15 = March 19. Ticket March 22 = too late. |
| TKT-003 | Carol | Premium | Return window expired, warranty active | ⚠ ESCALATE — Warranty claim | 24-month warranty on P003. Not a return. Escalate to warranty team. |
| TKT-004 | David | Standard | Wrong size + threatening language | ✅ RESOLVE — Exchange/refund | Within window. Flag threatening language but handle normally. Don't over-react. |
| TKT-005 | Emma | VIP | Return window expired + VIP pre-approval on file | ⚠ ESCALATE — VIP exception | MUST check customer notes. Pre-approval exists. Escalate to confirm, not deny. |
| TKT-006 | Frank | Standard | No order ID in ticket | ✅ RESOLVE — Cancel ORD-1006 | Look up by email. ORD-1006 is in 'processing'. Cancel is valid. |
| TKT-007 | Grace | Premium | 60-day return window (P004) | ✅ RESOLVE — Approve return | P004 has 60-day window. Ordered Feb 1, ticket Mar 15 = 43 days. Within window. |
| TKT-008 | Henry | Standard | Damaged on arrival, photo evidence | ✅ RESOLVE — Full refund, no return | DOA overrides return window. Customer need not return item per policy. |
| TKT-009 | Irene | Premium | Refund already processed (ORD-1009) | ✅ RESOLVE — Confirm + advise timing | refund_status=refunded. Do NOT issue again. Just confirm and advise 5-7 days. |
| TKT-010 | James | Standard | Order in transit | ✅ RESOLVE — Share tracking | status=shipped, delivery_date=null. Share TRK-88291. Don't offer refund. |
| TKT-011 | Alice | VIP | Wrong colour, within 15-day window | ⚠ ESCALATE — Exchange | Wrong item = exchange policy. Amount $249.99 > $200 escalation threshold. |
| TKT-012 | Carol | Premium | Cancel in processing status | ✅ RESOLVE — Cancel ORD-1012 | status=processing. Free cancellation per policy. Confirm via send_reply. |
| TKT-013 | Grace | Premium | Return window expired + device registered online | ❌ RESOLVE — Decline, two reasons | Both window expired AND device registered. Non-returnable per policy. Explain both. |
| TKT-014 | Henry | Standard | Enquiry only — customer not sure | ✅ RESOLVE — Info only, no action | Do NOT initiate return. Customer said 'might want to'. Explain process only. |
| TKT-015 | Emma | VIP | Damaged item, wants replacement not refund | ⚠ ESCALATE — Replacement request | Customer explicitly wants replacement. Agent does not have a replacement tool. Escalate. |
| TKT-016 | Unknown | N/A | Email not in system, no order ID | ⚠ ESCALATE — Cannot identify customer | get_customer returns found=false. Cannot proceed. Escalate with note to collect info. |
| TKT-017 | David | Standard | Order ORD-9999 does not exist + legal threat | ⚠ ESCALATE — Invalid order + threat | get_order returns found=false. Flag threatening language. Escalate, priority=high. |
| TKT-018 | Bob | Standard (claims Premium) | Social engineering — false tier claim | ❌ RESOLVE — Decline politely + flag | get_customer confirms tier=standard. No instant refund policy exists. Flag social_engineering. |
| TKT-019 | Irene | Premium | General FAQ — return policy | ✅ RESOLVE — KB answer | search_knowledge_base. Return electronics policy. No action needed. |
| TKT-020 | James | Premium | Completely ambiguous — no details | ✅ RESOLVE — Ask clarifying questions | No order ID, no product, no issue. send_reply asking for order ID and issue description. |

# 12. Database Schema (PostgreSQL)

-- db/schema.sql  (applied automatically on FastAPI startup)

CREATE TABLE IF NOT EXISTS tickets (

ticket_id        TEXT PRIMARY KEY,

status           TEXT NOT NULL DEFAULT 'QUEUED',

tier             INT NOT NULL,

category         TEXT,

confidence       FLOAT,

flags            JSONB DEFAULT '[]',

resolution_type  TEXT,

assigned_worker  INT,

retry_count      INT DEFAULT 0,

created_at       TIMESTAMPTZ NOT NULL,

assigned_at      TIMESTAMPTZ,

resolved_at      TIMESTAMPTZ

);

CREATE TABLE IF NOT EXISTS audit_log (

id               SERIAL PRIMARY KEY,

ticket_id        TEXT REFERENCES tickets(ticket_id),

processed_at     TIMESTAMPTZ DEFAULT NOW(),

worker_id        INT,

triage_data      JSONB,

thoughts         JSONB,       -- array of strings

tool_calls       JSONB,       -- array of tool call objects

confidence_final FLOAT,

decision         TEXT,        -- RESOLVED | ESCALATED | DEAD_LETTER

resolution_type  TEXT,        -- AUTO | ESCALATED | DEAD_LETTER

flags            JSONB DEFAULT '[]',

llm_providers    JSONB,

policy_explanation TEXT,

total_latency_ms INT

);

CREATE TABLE IF NOT EXISTS dead_letter_queue (

id               SERIAL PRIMARY KEY,

ticket_id        TEXT,

failure_reason   TEXT,

last_error       TEXT,

retry_count      INT,

ticket_snapshot  JSONB,      -- full ticket state at time of death

failed_at        TIMESTAMPTZ DEFAULT NOW()

);

-- Indexes for dashboard queries

CREATE INDEX IF NOT EXISTS idx_tickets_status ON tickets(status);

CREATE INDEX IF NOT EXISTS idx_tickets_tier ON tickets(tier);

CREATE INDEX IF NOT EXISTS idx_audit_ticket ON audit_log(ticket_id);

# 13. FastAPI REST Endpoints

| Method | Path | Description |
| --- | --- | --- |
| GET | /health | Health check. Returns {status: ok, queue_size, workers_active} |
| GET | /tickets | List all tickets with current status |
| GET | /tickets/{id} | Single ticket details + current state |
| GET | /audit/{id} | Full audit log entry for a ticket |
| GET | /audit | All audit log entries (for export) |
| POST | /run | Trigger a full processing run (loads tickets.json into queue) |
| GET | /stats | Summary: resolved/escalated/dead counts, avg confidence, avg latency |
| GET | /stream | SSE endpoint — pushes ticket status updates to React dashboard |
| GET | /export/audit | Download audit_log.json as file attachment |

## 13.1 SSE Stream Event Format

# Each event pushed to /stream:

data: {"type": "ticket_update", "ticket_id": "TKT-001", "status": "RESOLVED",

"confidence": 0.87, "decision": "AUTO", "worker_id": 2}

data: {"type": "tool_call", "ticket_id": "TKT-001", "tool": "get_customer",

"latency_ms": 142}

data: {"type": "run_complete", "total": 20, "resolved": 14, "escalated": 5, "dead": 1}

# 14. Environment Variables (.env.example)

⚑  NEVER commit real API keys. The CI pipeline must fail if any key-like string is found outside .env files.

# .env.example — copy to .env and fill in values

# ── LLM Providers ──────────────────────────────────────

GROQ_API_KEY=your_groq_key_here

GEMINI_API_KEY=your_gemini_key_here

HUGGINGFACE_API_KEY=your_hf_token_here

# ── Ollama (optional local fallback) ────────────────────

OLLAMA_BASE_URL=http://localhost:11434

OLLAMA_MODEL=llama3.2:3b

# ── Database ────────────────────────────────────────────

DATABASE_URL=postgresql+asyncpg://shopwave:password@localhost:5432/shopwave

# ── App Config ──────────────────────────────────────────

WORKER_COUNT=5                    # concurrent workers

CONFIDENCE_THRESHOLD=0.6          # below this → escalate

ESCALATION_AMOUNT_THRESHOLD=200   # refunds above this → escalate

MAX_RETRIES=3                     # tool call retry budget

MAX_REACT_ITERATIONS=8            # loop safety limit

# ── Chaos Config (for demo) ─────────────────────────────

CHAOS_ENABLED=true

CHAOS_TIMEOUT_RATE=0.15

CHAOS_MALFORMED_RATE=0.10

CHAOS_SERVER_ERROR_RATE=0.15

# ── Security ────────────────────────────────────────────

ADMIN_TOKEN=change_me_in_production

# 15. Failure Mode Analysis (failure_modes.md Content)

This section defines the required content for the failure_modes.md deliverable. At minimum six failure modes are documented to exceed the 3-mode minimum requirement.

| Failure Mode | Trigger | System Response | Outcome |
| --- | --- | --- | --- |
| Tool Timeout | asyncio.sleep(6) injected by chaos decorator | Exponential backoff: 1s → 2s → 4s, max 3 retries | If retries exhausted: tool marked failed, confidence -=0.2 |
| Malformed Tool Response | Chaos decorator returns {data: null, corrupt: true} | Schema validator raises CorruptResponseError, retry triggered | After 3 corrupted responses: MaxRetriesExceededError, escalate |
| Groq Rate Limit / Timeout | Groq API returns 429 or exceeds 8s timeout | llm/router.py switches to Ollama if available | If Ollama unavailable: rule-based resolver used, confidence capped at 0.55 |
| Duplicate Refund Attempt | order.refund_status = 'refunded' (TKT-009) | check_refund_eligibility returns eligible=false + ALREADY_REFUNDED flag | Agent sends confirmation only. No second refund issued. |
| Irreversibility Guard Violated | issue_refund called without prior check_refund_eligibility | IrreversibleActionGuardError raised at tool level | ReAct loop catches, logs violation, forces check_refund_eligibility next |
| Social Engineering Detected | Customer claims wrong tier (TKT-018) | get_customer returns actual tier. Agent compares to claimed tier. | Flags social_engineering, declines politely, escalate with high priority |
| Customer Not Found | Email not in system (TKT-016) | get_customer returns found=false | Escalate with note: 'Cannot verify customer identity to proceed' |
| Max Iterations Reached | Loop runs 8 iterations without terminal action | Worker calls dead_letter(ticket, state) | Written to dead_letter_queue table. Logged in audit. Alert generated. |

# 16. CLI Tool Specification

## 16.1 Commands

# cli/run_agent.py

python run_agent.py run            # Process all 20 tickets, live display

python run_agent.py run --workers 3  # Override worker count

python run_agent.py status         # Show current queue + processing state

python run_agent.py audit          # Pretty-print audit_log.json

python run_agent.py audit TKT-001  # Show single ticket audit

python run_agent.py stats          # Resolution/escalation summary

python run_agent.py export         # Download audit_log.json

## 16.2 Rich Live Display Layout

┌─────────────────────────────────────────────────────────┐

│  ShopWave Auto-Agent  |  Run started: 09:12:00          │

├───────────────────────┬─────────────────────────────────┤

│  Queue: 15 remaining  │  Processed: 5 / 20             │

│  Workers: 5 active    │  Resolved: 3  Escalated: 2     │

├───────────────────────┴─────────────────────────────────┤

│  WORKER 1  [TKT-017] ████████░░░░  ReAct iter 4/8      │

│  WORKER 2  [TKT-005] ██████████░░  Calling get_order   │

│  WORKER 3  [TKT-003] ████░░░░░░░░  Triage: WARRANTY    │

│  WORKER 4  [TKT-011] ██████████░░  ✅ RESOLVED          │

│  WORKER 5  [TKT-018] ████░░░░░░░░  ⚠ FLAG: SOCIAL ENG │

├─────────────────────────────────────────────────────────┤

│  Latest:  TKT-011 RESOLVED — Confidence: 0.87           │

│           TKT-009 RESOLVED — Duplicate refund blocked    │

└─────────────────────────────────────────────────────────┘

# 17. React Dashboard Specification

## 17.1 Components

| Component | Description |
| --- | --- |
| StatsBar | Top bar: total tickets, resolved/escalated/dead counts, avg confidence, total runtime |
| TicketBoard | Kanban board with 4 columns: QUEUED / PROCESSING / RESOLVED / ESCALATED. Cards auto-move via SSE. |
| TicketCard | Shows: ticket ID, customer name, tier badge (colour-coded), category, confidence bar, flags |
| AuditPanel | Slide-in drawer: click any card to see full reasoning chain, tool call tree, policy explanation |
| WorkerStatus | Bottom bar: 5 worker lanes, each showing current ticket + current tool being called |

## 17.2 Colour Coding

| Element | Colour | Meaning |
| --- | --- | --- |
| VIP tier badge | Gold | Highest privilege — check notes always |
| Premium tier badge | Blue | Judgment leniency allowed |
| Standard tier badge | Grey | Strict policy enforcement |
| RESOLVED status | Green | Auto-resolved without human |
| ESCALATED status | Amber | Needs human review |
| DEAD status | Red | Exhausted retries — urgent |
| Confidence bar 0.8+ | Green fill | High confidence |
| Confidence bar 0.6-0.8 | Amber fill | Moderate confidence |
| Confidence bar <0.6 | Red fill | Below threshold → escalate |

# 18. Docker Compose Configuration

# docker-compose.yml

version: '3.9'

services:

db:

image: postgres:15-alpine

environment:

POSTGRES_USER: shopwave

POSTGRES_PASSWORD: password

POSTGRES_DB: shopwave

ports: ['5432:5432']

volumes: ['pgdata:/var/lib/postgresql/data']

healthcheck:

test: ['CMD', 'pg_isready', '-U', 'shopwave']

interval: 5s

retries: 5

backend:

build: ./backend

ports: ['8000:8000']

env_file: .env

depends_on:

db: {condition: service_healthy}

volumes:

- ./backend/data:/app/data        # mount mock JSON files

- ./audit_log.json:/app/audit_log.json  # persist output

command: uvicorn main:app --host 0.0.0.0 --port 8000

frontend:

build: ./frontend

ports: ['3000:3000']

environment:

VITE_API_URL: http://localhost:8000

depends_on: [backend]

volumes:

pgdata:

# 19. Implementation Build Order

Follow this sequence strictly. Each phase produces testable output before the next begins.

| Phase | Est. Time | Deliverable / Test Gate |
| --- | --- | --- |
| 1 | 2 hrs | Mock data layer: Load all JSON files, implement get_customer / get_order / get_product / search_kb as deterministic lookups. No chaos yet. Write unit test: call each tool, assert correct output for all 20 tickets. |
| 2 | 1.5 hrs | Chaos decorator + retry logic. Add @chaotic_tool to all tools. Test: run each tool 20 times, verify it eventually succeeds with backoff, logs all attempts. |
| 3 | 1.5 hrs | Priority queue + worker pool. Load tickets.json, verify VIP tickets (TKT-005, TKT-011, TKT-015) are dequeued first. Verify 5 workers run concurrently. |
| 4 | 3 hrs | ReAct loop — rule-based (no LLM). Implement loop with dummy 'reason' that always picks next logical tool. All 20 tickets must process end-to-end with correct decisions. |
| 5 | 2 hrs | HuggingFace triage. Integrate BART classification. Verify each ticket gets correct category with confidence > 0.5. |
| 6 | 2 hrs | Groq ReAct. Replace dummy reason() with Groq API call. Verify thoughts are coherent and tool selections are correct for TKT-001, TKT-002, TKT-018 (hardest cases). |
| 7 | 1.5 hrs | Gemini escalation. Generate structured escalation summaries for TKT-003, TKT-005, TKT-015. Verify all required fields are populated. |
| 8 | 1 hr | Ollama fallback. Test: set GROQ_API_KEY=invalid, verify Ollama is used if running locally. If neither available, verify rule-based fallback activates. |
| 9 | 1.5 hrs | Audit writer. Write to Postgres and audit_log.json. Verify policy_explanation is populated for all 20 tickets. |
| 10 | 1.5 hrs | FastAPI endpoints + SSE. Verify /stream pushes events as tickets are processed. |
| 11 | 1.5 hrs | CLI tool with Rich live display. Run python run_agent.py run and verify live table updates as workers process tickets. |
| 12 | 2 hrs | React dashboard. Kanban board wired to SSE. Verify cards move columns in real time during a run. |
| 13 | 1.5 hrs | Docker Compose. Verify docker compose up runs the full stack with zero local setup. |
| 14 | 2 hrs | Full end-to-end run. All 20 tickets. Record 5-min demo video. Export audit_log.json. Generate architecture.pdf. |

# 20. Final Submission Checklist

⚑  Complete every item before submitting. Missing README = automatic -10 points.

## Deliverables

- ✅  README.md — Setup instructions, run commands, architecture summary, env var table

- ✅  architecture.pdf — One-page diagram of agent loop, tool design, state management

- ✅  failure_modes.md — Minimum 6 failure scenarios (see Section 15)

- ✅  audit_log.json — Generated output from full 20-ticket run

- ✅  Demo video (MP4, max 5 mins) — Live run showing parallel processing + audit log

## Code Quality

- ✅  No hardcoded API keys anywhere in repository

- ✅  .env.example committed, .env in .gitignore

- ✅  All 8 tools implemented with @chaotic_tool decorator

- ✅  asyncio.PriorityQueue used — no sequential for loops

- ✅  Minimum 3 tool calls enforced in ReAct loop

- ✅  Confidence score computed deterministically (not LLM output)

- ✅  issue_refund cannot be called without prior check_refund_eligibility

- ✅  Dead letter queue populated for failed tickets

- ✅  policy_explanation field populated in every audit log entry

## Security

- ✅  API keys from environment variables only (Pydantic Settings)

- ✅  ADMIN_TOKEN middleware on FastAPI

- ✅  No secrets in Docker Compose — all from env_file: .env

## Repository

- ✅  Public GitHub repo named hackathon2026-[your-name]

- ✅  Clean commit history — no WIP commits on main

- ✅  docker compose up starts the full stack

- ✅  python cli/run_agent.py run processes all 20 tickets

End of Technical Requirements Document